**Sprint 5: 2/28/22 - 3/11/22**

**Sprint Goal(s)**

1. Complete break-fix items for the Intake & Recruitment dashboard
2. Prepare and complete the testing and documentation for the upcoming Success Advisor Dashies UI update release
3. Complete development of the Engagements dashboard
4. Break-fix items found in UAT & complete documentation for Assessments dashboard

**Sprint Results**

1. Release of updates to Intake & Recruitment dashboards
2. Release of Assessments dashboard
3. Initial demo version of Engagements dashboard
4. Success Advisor dashboards ready for UAT

Diagram, engineering drawing

Description automatically generated

**Note: this dashboard is for DEMO PURPOSES ONLY; this data is not updated regularly.**

[**Demo new features & dashboards in PowerBI**](https://app.powerbi.com/groups/me/apps/658e0c01-8c83-4d33-beb8-b9e0ee200d6e/reports/ef5d94be-dc1a-4010-af1e-a2ce0411ae66/ReportSectiona77082164f0442dc1216)

**Sprint 5 Details**

The PowerPoint presentation, below, outlines all work that was targeted for this sprint, as well as a project-by-project view of all work that was recently completed, included in the sprint, and in the backlog of future work.



**Sprint Review Summary**

* Data Governance team needs to take on Partner Program/FFS fields to make the Intake & Recruitment dashboard more usable​​​​​​​
* Program leadership to think about next steps for using the Assessments dashboard for post-assessments review - how do we standardize what we're sharing and using it to drive services for the spring? Recommendation: PDs to schedule a time to watch the tutorial video & hold a Q&A afterwards
* Michelle and Karla to be sure we document the two different contact attempts chart on Success Goals since it's not obvious why they look different
* Take a look at the order of the E Milestones in the by-year tab
* The team loves seeing screenshots and demos as the work is happening and feels more bought into the process
* We need to figure out how to get input and feedback from folx who are not live on these calls

[**View Meeting Recording**](https://tbl500amory-my.sharepoint.com/:v:/g/personal/mbarton_bottomline_org/EWW2ww_oJJ9HubagdUq2WE8BUUHcxnSUiyyF21PjJyv0OA?e=4PZj5v)

**Final Sprint 6 Goals**

1. Make improvements to the Outcomes Dashboard for Development to support effective reports
2. Kick off UAT for Success Advisor Dashboard suite
3. Continue supporting the development and testing of the Engagements Dashboard
4. Prioritize relationship-building and communication with stakeholders across the org

[**Jump to Sprint 6**](https://tbl500amory.sharepoint.com/sites/ReportingDocumentation/SitePages/Sprint-6.aspx)

