**Sprint 6**

**Sprint Goal(s)**

1. Make improvements to the Outcomes Dashboard for Development to support effective reports
2. Kick off UAT for Success Advisor Dashboard suite
3. Continue supporting the development and testing of the Engagements Dashboard
4. Prioritize relationship-building and communication with stakeholders across the org



**Note: this dashboard is for DEMO PURPOSES ONLY; this data is not updated regularly.**

[**Demo new features & dashboards in PowerBI**](https://app.powerbi.com/groups/me/apps/658e0c01-8c83-4d33-beb8-b9e0ee200d6e/reports/ef5d94be-dc1a-4010-af1e-a2ce0411ae66/ReportSectiona77082164f0442dc1216)

**Sprint Results**

Teams Message: "I’m writing because we’ve had a few setbacks in the data work planned for this sprint, one of which is that Karla has been out sick since Tuesday. For that reason, we’re canceling tomorrow’s Sprint Review meeting, but I’m including some updates below on where each project stands. If you want to find time to connect directly tomorrow or early next week for more specifics, please let me know!

Things that were completed as planned:

1. The Assessments Dashboard was released with [all accompanying documentation](https://app.powerbi.com/groups/me/apps/43578119-a96e-44b0-9099-faad9f3b9f50/web-contents/21adfbf4-31a5-193d-51df-56b152dce0f4?ctid=97405bf3-68fc-4681-aa9f-205c2a526573)
2. We held an info-gathering meeting with the Student Recruitment team to gather requirements for the upcoming additions to the Intake & Recruitment dashboards
3. The staff survey went out
4. Lots of bug testing & fixing on the new Success Advisor Dashboards
5. We initiated the NSC pull for spring
6. The PowerBI Work Plan template has been updated to reflect the new UI requirements
7. Adjustments were made to the on-track data on the Outcomes Report to support a development request
8. We have taken more steps to communicate with staff across the organization about the work happening in each sprint (example: this very post)

Things that are still underway:

1. We didn’t make much progress on the development of the Engagements Dashboard
2. We are \*nearly\* done developing the tool/template that will be used for UAT on the new Success Advisor Dashboards. In the meantime, issues with the calculations in the current E Milestones dashboard are causing confusion and frustration, so we are going to release the new version of this dashboard into the Sprint Review app (see link at left) so that advisors can beta test this dashboard with the up-to-date data.
   * We will also be reaching out Friday or Monday to the group of staff who volunteered to help with UAT on the Advisor Caseload, E Milestones, and CCT dashboards to kick off that process

**Sprint 6 Details**

The PowerPoint presentation, below, outlines all work that was targeted for this sprint, as well as a project-by-project view of all work that was recently completed, included in the sprint, and in the backlog of future work.



**Sprint Review Summary**

* We received feedback that the E Milestones dashboard needs to be prioritized ahead of other dashboard in the Success Advisor suite, given the data quality issues with the current dashboard

**Final Sprint 7 Goals**

1. Complete UAT for Success Advisor Dashboard suite
2. Release updates to Intake & Recruitment dashboard with beta version of intake advisor tool
3. Complete staff survey analysis
4. Complete NSC Data Pull

[**Jump to Sprint 7**](https://tbl500amory.sharepoint.com/sites/ReportingDocumentation/SitePages/Sprint-7.aspx)



**Learn more about Sprint Reviews**